Postman - Khagatara

Project Status, Completion Roadmap, and Launch Checklist

postman.khagatara.com  |  Prepared July 31, 2026

Recommended next milestone Move from payment-success demo to operational fulfillment: persist paid orders, expose them in an admin order queue, publish compliance pages, and then switch Razorpay from test mode to live mode after KYC approval.

# 1. Current Build Status

Overall: Core order flow for one module, Document Print & Post, is functional end to end.

Full 7-module tab shell exists: Document Print & Post, Greeting Cards, Registered/Certified Mail, Newspaper/Media Ads, Bulk/Business Mail, Track Order, and Account.

Each module has 7 sub-tabs, giving the product a complete navigation frame for the broader service suite.

Scroll-jump issue on tab switching has been fixed; the page now preserves scroll position across re-renders.

Razorpay checkout is wired with create-order and signature-verification API routes, and test-mode payment has been confirmed end to end.

PIN Code to City dropdown to State auto-fill is powered by the India Post public API and reused in Post Options, Registered Post, Speed Post, and Greeting Cards delivery address flows.

Admin Control Panel at postman.khagatara.com/admin has secure login using bcrypt, JWT, and an httpOnly cookie, backed by Neon Postgres via Prisma.

Admin controls currently manage paper stock availability, envelope sizes, folding availability, and fold types, with customer-facing Print Options updating live.

Custom domains postman.khagatara.com and blueport.khagatara.com are resolving correctly on Vercel.

postman@khagatara.com mailbox is set up through Cloudflare Email Routing and forwards to Gmail.

A dedicated Razorpay account for Postman has been created; KYC is in progress with GST certificate and IEC submitted.

# 2. Completion Plan

| Phase | Scope | Deliverable | Done when |
| --- | --- | --- | --- |
| 1 | Order persistence | Orders, uploaded files, addresses, selected options, payment IDs, and status saved in Neon. | Every paid checkout creates a retrievable order record. |
| 2 | Admin fulfillment | Order Queue with paid/new filters, order detail view, print/post instructions, and fulfillment status update. | Admin can fulfill a real paid order without looking at logs or payment dashboards. |
| 3 | Compliance pages | Terms, Privacy Policy, Refund/Cancellation Policy, Contact/About details, footer links. | Pages are published and accessible before live-payment review. |
| 4 | Razorpay go-live | Live keys, webhook validation, payment success/failure handling, receipt email. | A live INR transaction can be paid, verified, saved, and fulfilled. |
| 5 | Search visibility | robots.txt, sitemap.xml, Search Console verification, page titles, meta descriptions. | Google can crawl core pages and service pages have useful snippets. |
| 6 | Greeting card service | Ready-made card catalogue, occasion filters, message editor, font selection, preview and print-merge. | Customer can choose a design, add a message, pay, and admin can print/post it. |
| 7 | Module expansion | Registered/Certified Mail, Ads, Bulk/Business Mail calculators and persistence. | Each selected module reaches the same order loop maturity as Document Print & Post. |
| 8 | Customer layer | Accounts, order history, address book, saved recipients, tracking timeline. | Returning customers can log in, reorder, and track status. |

# 3. Core Order Loop Requirements

Priority: Highest. This is the missing operational bridge between a successful payment and a fulfillable print-and-post order.

Create an Orders table linked to uploaded files, Razorpay order/payment IDs, selected print options, delivery address, recipient details, customer contact details, and special instructions.

Store uploaded file metadata and final storage path securely, with a clear retention rule for customer documents.

Record a normalized order status: Draft, Payment Pending, Paid, In Review, Printed, Posted, Fulfilled, Cancelled, Refunded.

Create an Admin Order Queue that lists paid orders first, with filters for status, date, module, and service type.

Add a detailed admin view showing the file link, print settings, postal method, address, payment verification, and internal notes.

Add status updates and timestamps so the business can prove what happened after payment.

Send a confirmation email after verified payment and a fulfillment/posting email after dispatch.

# 4. Admin Queue Acceptance Criteria

| Area | Acceptance criteria | Risk if missing |
| --- | --- | --- |
| Order capture | A verified payment always writes a complete order row with no required field blank. | Paid order cannot be fulfilled reliably. |
| File access | Admin can open/download the uploaded document from the order detail page. | Admin may not know what to print. |
| Options | Paper, envelope, fold type, quantity, postal method, and instructions are visible together. | Manual fulfillment errors increase. |
| Address | Recipient name, address, PIN, city, state, phone/email if provided are visible and copyable. | Posting may fail or require manual reconstruction. |
| Status | Admin can move the order through operational states and see timestamps. | Customer support has no reliable audit trail. |
| Security | Admin routes require valid auth and server-side checks, not just hidden UI. | Order and document data could be exposed. |

# 5. Greeting Card Selection Service

The Greeting Cards module can become its own service line alongside Document Print & Post. It should support three customer paths:

Path A - Sourced physical card: customer shares or selects a ready-made greeting card they want purchased/sourced, chooses a font, types a message, and Postman prints/inserts the message before posting it.

Path B - Postman catalogue design: customer browses Postman's own original or licensed designs by occasion, chooses a font, types a message, previews it, then Postman prints and posts the card.

Path C - Fully custom: customer uploads their own design/photo or requests a custom design through the existing personalization flow.

Implementation notes:

If customers reference marketplace cards, store the customer-provided product link/description as an order instruction. Do not scrape or reuse copyrighted marketplace images as Postman-owned catalogue assets.

For Postman's own catalogue, use original artwork or properly licensed stock/design assets.

Add card catalogue records: design name, occasion, image asset, print size, inside/outside layout, active/inactive status, sourcing method, and price tier.

Extend the existing font selection from Personalization so it also applies to ready-made cards.

Build print-merge logic that overlays the customer's message into the intended card area and produces an admin-printable output.

Show a customer preview before checkout and store the selected design ID, font, message, and generated print file with the order.

# 6. Compliance, Payments, and Visibility

| Workstream | Tasks | Launch requirement |
| --- | --- | --- |
| Policies | Publish Terms, Privacy Policy, Refund/Cancellation Policy, Contact, and business identity details. | Required for customer trust and Razorpay review. |
| Razorpay | Complete KYC, add live keys securely, test webhooks, verify signatures, log payment state transitions. | Required before accepting real payments. |
| International payments | Apply after base KYC approval if overseas customers are part of launch. | Needed for UK/overseas cards. |
| Stripe | Treat as later option; current plan should not depend on Stripe availability. | Avoids blocking Indian launch. |
| SEO | Add sitemap.xml, robots.txt, Search Console verification, canonical titles, meta descriptions. | Required for discoverability. |
| Operations | Create internal fulfillment SOP, refund handling path, document retention policy, and support email workflow. | Required before public launch. |

# 7. Suggested Work Order

Ship order persistence and Admin Order Queue.

Publish Terms, Privacy, Refund/Cancellation, Contact, and footer links.

Finish Razorpay KYC, switch to live keys, and test a real low-value payment.

Add confirmation and fulfillment emails.

Set up Google indexing and Search Console.

Build Greeting Card ready-made design path.

Expand Registered/Certified Mail, Newspaper/Media Ads, and Bulk/Business Mail to the same persistence model.

Add Track Order, customer Account/Login, saved addresses, saved recipients, and reorder/templates.

Apply for Razorpay International Payments when domestic launch is stable.

# 8. Launch Readiness Checklist

| Checklist item | Status |
| --- | --- |
| Paid order can be placed, saved, retrieved, printed, posted, and marked fulfilled. | Open |
| Admin can see every paid order with uploaded file, address, options, and payment verification. | Open |
| Customer receives payment confirmation and fulfillment/posting update. | Open |
| Policy pages are published and linked in footer and checkout flow. | Open |
| Razorpay live mode is approved, configured, and tested. | Open |
| Failure, cancellation, refund, and duplicate webhook paths are handled. | Open |
| Search Console, sitemap, robots, and metadata are live. | Open |
| Document upload storage and retention policy are clear. | Open |
| Support mailbox flow is tested from customer inquiry to admin response. | Open |

# 9. Immediate Next Sprint

A focused first sprint should make Postman operational for the Document Print & Post product before expanding the wider module set.

| Sprint task | Output |
| --- | --- |
| Finalize Prisma order schema | Order, order item/options, address, uploaded file, payment, and status fields defined and migrated. |
| Persist successful checkout | Verified Razorpay payment writes a complete order record and links to uploaded file metadata. |
| Build Admin Order Queue | Admin list, filters, detail page, secure file access, fulfillment update, and internal notes. |
| Publish policy pages | Terms, Privacy, Refund/Cancellation, Contact/About pages linked across site and checkout. |
| Run launch test | One test order is paid, saved, printed/post-ready, marked fulfilled, and confirmed by email. |