# Postman — Khagatara

Project Status & Pending Roadmap

postman.khagatara.com  ·  July 31, 2026

# 1. What's Built and Working

Overall: Core order flow for one module (Document Print & Post) is functional end to end

- Full 7-module tab shell (Document Print & Post, Greeting Cards, Registered/Certified Mail, Newspaper/Media Ads, Bulk/Business Mail, Track Order, Account) with 7 sub-tabs each

- Scroll-jump bug on tab switching — fixed (scroll position preserved across re-renders)

- Razorpay checkout wired: create-order + signature verification API routes, live test-mode payment confirmed working end to end

- PIN Code → City dropdown → State auto-fill (India Post public API) — built once, reused across Post Options, Registered Post, Speed Post, and Greeting Cards delivery address

- Admin Control Panel (postman.khagatara.com/admin) — secure login (bcrypt + JWT, httpOnly cookie), backed by Neon Postgres via Prisma

- Control panel currently manages: paper stock availability (Bond/Premium/Standard), envelope sizes offered, folding availability and fold types — all reflected live on the customer-facing Print Options form

- Custom domains live: postman.khagatara.com and blueport.khagatara.com both resolving correctly on Vercel

- postman@khagatara.com mailbox set up via Cloudflare Email Routing (forwards to existing Gmail)

- New dedicated Razorpay account created for postman (separate from khagatara.com, since it's a different business model) — KYC in progress with GST certificate + IEC

# 2. Pending — Core Order Loop

Priority: Highest — this is what turns a payment into a fulfillable order

- Orders table in Neon DB: link each paid order to its uploaded file + all selected options (paper, envelope, fold, address, instructions)

- Admin-facing Order Queue page: list of new/paid orders with everything needed to print & post them, plus a way to mark an order fulfilled

- Without this, a successful payment currently has no retrievable record of what to print or where to send it

# 3. Pending — Other Modules

- Greeting Cards, Registered/Certified Mail, Newspaper/Media Ads, Bulk/Business Mail: UI shell exists, but calculators and order persistence are not yet wired the way Document Print & Post is

- Order History, Saved Addresses, Saved Recipients, Reorder/Templates tabs: currently placeholders across all modules

- Track Order module (status timeline, AWB tracking, delivery confirmation): placeholder only

- Account module (sign-up, login, Profile & KYC, Payment Methods, Address Book): placeholder only — no real customer accounts yet

# 4. Pending — New Feature: Greeting Card Selection Service

Idea raised: rather than only offering fully custom card personalization, also let a customer pick a ready-made card design (similar to browsing a marketplace like Amazon), choose a font, and type their own message — Postman then prints that message into the chosen card design and posts it. This would sit alongside the existing custom/upload-your-own-design option, not replace it.

## Two card paths to support

- Path A — Ready-made design: browse a catalogue of pre-made card designs (by occasion), pick one, choose a font, type a personal message → Postman prints the message into that design and posts the card

- Path B — Fully custom: customer uploads their own design/photo, or we design one for them (existing Personalization flow)

## What this needs, technically

- A card design catalogue/gallery (own designs, or a licensed/sourced set — cannot use copyrighted marketplace images directly, so this would need original artwork or a licensed stock library)

- A design-picker UI added to the Greeting Cards → Choose Occasion / Card Format flow

- Font selection already exists in Personalization tab — would extend to Path A as well

- Print-merge logic: overlay the customer's typed message onto the chosen card design at print time

# 5. Pending — Payments

- Razorpay live keys: blocked on KYC approval (GST certificate + IEC submitted, pending review)

- Razorpay International Payments: apply once base KYC is approved — needed for overseas (e.g. UK) customers to pay, since test card checks confirmed international cards aren't accepted yet

- Stripe: not a near-term option — invite-only for new India accounts, no self-serve signup currently

# 6. Pending — Visibility & Compliance

- Google indexing: sitemap.xml, robots.txt, Google Search Console verification, and richer per-page titles/meta descriptions — not yet done

- Website policy pages (Terms, Privacy, Refund/Cancellation policy) — needed both for customers and as a Razorpay compliance requirement, not yet published on postman.khagatara.com

# 7. Suggested Order of Work

- 1. Order persistence + Admin Order Queue (unlocks actually fulfilling paid orders)

- 2. Publish Terms / Privacy / Refund policy pages (needed for Razorpay compliance and customer trust)

- 3. Finish Razorpay KYC → go live with real payments

- 4. Google indexing setup

- 5. Greeting Card Selection Service (ready-made design + message path)

- 6. Remaining modules: Registered Mail, Ads, Bulk Mail order persistence

- 7. Razorpay International Payments for overseas customers

- 8. Track Order + customer Account/Login